- Bluebook Page60 November 2018 Variant One examination:

MANAGEMENT CASE STUDY NOVEMBER 2018 EXAM ANSWERS

These answers have been provided by CIMA for information purposes only. The answers created are indicative of a response that could be given by a good candidate. They are not to be considered exhaustive, and other appropriate relevant responses would receive credit.

CIMA will not accept challenges to these answers on the basis of academic judgement.

Variant1 Task4

Explanation of method for selecting from mutually exclusive projects

There are different ways that we can choose between mutually exclusive projects, but

the majority of them are based around the calculation of a present value i.e. what they

would cost in today's terms, given the time value of money.

When we have mutually exclusive projects which have different life expectancies, then

we must take this into account when deciding which to proceed with, given that those

with a shorter life expectancy will, presumably, need replacing sooner than an

alternative with a longer life. Hence, we cannot just compare a straightforward Net

Present Value (NPV).

David has used two methods here, although the first is very straightforward. In order to

reject the FFMS project, he has simply compared the required initial investment with the

amount of capital available for investment. In this case we have a capital ration of

Z$300,000 but the FFMS project would cost more than that initially. Therefore, it was

rejected. The rationing is soft in nature, which means we could be flexible with this, if it

was deemed worthwhile, however, we would need additional information in order to

decide this.

To decide between the HLAM and SM projects, David has used the method of

Equivalent Annual Cost. This approach determines the average annual cost in present

value terms, allowing projects to be compared despite the fact that they have different

useful lives (HLAM 20 years and SM 15 years). It assumes that the projects will be

continually replaced on a like for like basis in perpetuity.

All costs are determined, and the years in which they will be incurred. The present value

for each cost is then calculated by multiplying it by its present value factor, in this case

1/(1.10)n given the cost of capital of 10%. The present values of all costs are summed to

give a net present value (NPV) for the total costs. Whilst NPV calculations would

normally also contain benefits, it is considered that the benefits would be the same for

each (note 5) and hence these are not relevant to the ranking decision.

Once the NPV of costs is calculated, it is necessary to determine what the Equivalent

Annual Cost would be. This is calculated by dividing the NPV of costs by the Present

Value Annuity Factor for the lifetime of the investment. This provides us with the

average annual cost in present value terms.

As SM has a lower equivalent annual cost, it would be ranked higher than the HLAM

project and would be selected as the project to undertake, given your assurance that

they would be equally good in terms of efficiency and capacity.

November 2018 10 Management Case Study Exam

Other factors to be considered include technological advancements, cash flow, and

other uses for the available capital. In addition, you should not just look at the present

value of the running costs but the capital invested too.

The use of project tools in project management

There are many different tools available for project management. They are particularly

useful when the project involves a number of different activities and different personnel

involved, as appears to be the case here. Some of the key tools include:

Work Breakdown Structure – This breaks the project down into a selection of separate,

manageable activities. These can each be allocated durations and resources, (financial,

human and physical), allowing you to develop budgets (using a cost breakdown

structure), human resource plans and equipment requirements (using a product

breakdown structure). Statements of Work can also be produced to determine exactly

what needs to be done for each activity. This could be done by whoever you make

responsible for each particular activity.

Gantt charts and network diagrams - These are useful for planning when all of the

activities will take place, given the dependencies previously determined. This will allow

you to clearly see which activities are critical to ensure the project stay on track time?wise. For example, if the external suppliers cannot install the equipment until some

internal building work has been completed, you will know to keep an eye on this. The

Gantt chart has the added benefit of being able to track actual durations against

planned.

Resource Histogram – This allows you to determine when the different members of staff

will be required. I assume that they will not be full time on the project? This will allow

them to see when they will be working on the project. It also allows you to determine

whether there will be any staff shortages at any point in the project.

Scenario Planning – This can be used to see what the effect would be if you changed

the scheduling for some of the activities for example, or the availability of some of the

resources e.g. "what if the contractors were only available within these specified dates?"

Project Management Software, on the whole, contains all the necessary tools for

managing a project. Online software allows different personnel to access all relevant

information, and possibly update it, depending on their access rights.

There are also planning documents available to assist in planning a project, but the

above-mentioned are the key tools for doing so.

November 2018 11 Management Case Study Exam

Project management leadership issues

You are wise to be concerned about leadership issues, it is always a good idea to

consider them in advance so that you can come up with a plan for dealing with them.

One of the things you need to consider is the role of the different people within the

project team. Belbin suggests that people with different characteristics are needed in a

team, so you will need a team member who picks up on all the problems, for example,

but doesn't appear to offer solutions. It is important that you recognise the value of the

different team members as they all play their own role.

Tuckman suggests that teams need to go through a storming phase before they can

start to act as a 'normal' team. You should be prepared for this to happen, and to have

your conflict resolution skills well-honed for this! Much of this 'storming' may arise as a

result of the role or task allocation, especially if there is some existing rivalry between

departments or between the original Grapple staff and those coming from TigerFizz.

You may need to act as a negotiator on a number of occasions.

You should take into consideration that this project will lead to redundancies. You may

need some sensitivity. It's possible that some members of the project team will be losing

their jobs if the project is successful. Therefore, the actual selection of team members

will be one of the first leadership issues faced. Should you select only those retaining

their roles, especially as this will give them greater insight into the new processes?

You will encounter leadership challenges along the way, as very few projects run to time

or budget. You may have to make some tough decisions, which are not appreciated by

the team members. For example, if one activity is critical, there may be a requirement

for the use of overtime to complete it on time. Allowing team members to participate in

the decision-making processes would allow them to take partial ownership of these

tough decisions and be more likely to accept them without resistance.

Remember that leadership is about motivation. You already know how to lead a team in

your role here in Grapple, you should simply adapt those skills to a multi-functional

project team. Communication about what is happening, when, how and who is

expected to be involved can prevent many leadership issues from arising in the first

place.